Client Meeting Log

Local Gym & Fitness Studio Membership Management System

Prepared by: N.A.S. Prasadika (D/BSE/24/0016), Product Owner

Methodology: Rapid Application Development (RAD), 8 weeks

1. Meeting Summary

| # | Date | RAD Phase | Purpose | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Week 1 | Requirements Planning | Understand client needs and agree scope | Scope and requirements agreed |
| 2 | Week 3 | User Design | Review wireframes and database design | Design approved with minor changes |
| 3 | Week 6 | Construction | Demo of working modules and feedback | Feedback recorded for final iteration |
| 4 | Week 8 | Cutover | Final demo and client acceptance | Accepted with changes |

2. Meeting Records

Meeting 1: Requirements Planning

Date: Week 1

Attendees: Gym Owner, Gym Administrator, Product Owner, Scrum Master, UI/UX Designer, Software Developer

Purpose: Gather requirements and define project scope.

Discussed

- The gym currently records members, payments and attendance on paper, which causes errors and lost records.

- The administrator needs to register, search, update and deactivate members quickly.

- The owner wants to see membership status, expiry dates and payment history at a glance.

- Members should be able to view their own profile, attendance, payments and class schedule.

- Members who move to another gym should be able to export their history as a PDF (Membership Transfer Report).

- Technology and timeline: web-based system, MySQL database, 8-week delivery by a four-member team.

Decisions

- Scope fixed to the nine main functions listed in the SRS.

- QR check-in, online payments, mobile app, email/SMS alerts, multi-branch support and wearable integration moved to Future Enhancements.

- Requirements categorized into functional (FR-1 to FR-9) and non-functional (usability, security, performance, reliability, compatibility, maintainability).

Action items

| Action | Owner | Due |
| --- | --- | --- |
| Write the first draft of the SRS | Product Owner | Week 1 |
| Prepare wireframes for admin and member screens | UI/UX Designer | Week 2 |
| Draft the MySQL database design | Software Developer | Week 2 |

Meeting 2: User Design Review

Date: Week 3

Attendees: Gym Administrator, Gym Owner, Product Owner, UI/UX Designer, Software Developer

Purpose: Review wireframes, prototypes and database design.

Discussed

- Wireframes for login, member dashboard, attendance, payments and class booking.

- The administrator asked for a simple search by member name or ID on the member list.

- The owner asked that the dashboard clearly show active and expired memberships.

- Layouts must work on phones, since many members will check their details on mobile.

- Contents of the Transfer Report: personal information, membership details, attendance summary, payment history, class participation, membership duration and export date.

Decisions

- Wireframes and database design approved with minor changes.

- Role-based access confirmed: administrators manage all data, members see only their own.

- Passwords will be stored encrypted.

Action items

| Action | Owner | Due |
| --- | --- | --- |
| Update wireframes with the search bar and status badges | UI/UX Designer | Week 4 |
| Build the member module pages (login, register, dashboard, profile, attendance, payments, book a class) | Product Owner | Week 5 |
| Set up authentication and database tables | Software Developer | Week 4 |

Meeting 3: Construction Demo

Date: Week 6

Attendees: Gym Administrator, Product Owner, Scrum Master, UI/UX Designer, Software Developer

Purpose: Demonstrate working modules and collect feedback.

Discussed

- Demo of the member module: login, registration, dashboard, profile, attendance, payments and class booking.

- Demo of admin features: member management, plans and renewals, trainer records, class schedules and payment recording.

- The administrator found the flow easy to follow but wanted a clearer message for members with no active plan.

- Page response time was checked against the 3-second target.

Decisions

- Add a clear renewal message to the no-membership page.

- Complete attendance and payment reports and the Transfer Report in the final iteration.

- Test on several modern browsers before cutover.

Action items

| Action | Owner | Due |
| --- | --- | --- |
| Improve the no-membership page message | Product Owner | Week 7 |
| Build attendance and payment reports | Software Developer | Week 7 |
| Build the Transfer Report PDF export | Software Developer | Week 7 |
| Cross-browser and responsive testing | UI/UX Designer | Week 7 |

Meeting 4: Final Demo and Client Acceptance

Date: Week 8

Attendees: Project Owner, full project team

Purpose: Final demonstration and acceptance review against the SRS.

Discussed

- Walkthrough of all nine acceptance criteria linked to FR-1 to FR-9 and the non-functional requirements.

- The Transfer Report was praised as useful for members changing gyms.

- The client asked for the assigned trainer and export date to appear in the Transfer Report.

- The supervisor confirmed the system works on both desktop and mobile.

Decisions

- 8 of 9 criteria accepted; the Transfer Report accepted conditionally.

- Final decision: accepted with changes.

Action items

| Action | Owner | Due |
| --- | --- | --- |
| Add trainer name and export date to the Transfer Report | Software Developer | Before submission |
| Finalize documentation and project presentation | Whole team | Before submission |