User Acceptance Testing (UAT)

Client Acceptance Document

Local Gym & Fitness Studio Membership Management System

1. Project and Client Details

| Project | Local Gym & Fitness Studio Membership Management System |
| --- | --- |
| Methodology | Rapid Application Development (RAD), 8-week schedule |
| Client | Team 02 |
| Client representative | Lakindu Abeyrathne |
| Product Owner | N.A.S. Prasadika (D/BSE/24/0016) |
| Development team | P.H.M.L.C.B. Abeyrathne, U.D. Rajeewa, J.A.H.S. Jayasooriya, Behan Ravishka |
| UAT date | [2026.10.15 |
| Version tested | 1.0 |

2. Purpose

This document records the User Acceptance Testing of the Gym Membership Management System. Its purpose is to confirm that the delivered system meets the requirements agreed with the client in the Software Requirements Specification (SRS), and to record the client's feedback and final decision.

3. Scope of Testing

The following functions were reviewed by the client:

- User authentication (login and logout)

- Member registration and management

- Membership package management

- Attendance tracking

- Trainer management and fitness class scheduling

- Payment management

- Dashboard and reports

- Membership Transfer Report (PDF)

Out of scope: QR check-in, online payment gateway, mobile application, email and SMS notifications, multi-branch management and wearable device integration (listed as future enhancements).

4. Test Environment

| Type of system | Web-based application |
| --- | --- |
| Database | MySQL |
| Browsers used | [e.g. Chrome, Edge] |
| Devices used | [e.g. laptop and smartphone] |
| User roles tested | Administrator and Member |

5. Acceptance Test Cases and Results

| ID | Test case | Requirement | Expected result | Result |
| --- | --- | --- | --- | --- |
| UAT-1 | Admin registers, updates, searches and deactivates a member | FR-1 | Member records are saved and changed correctly | Pass |
| UAT-2 | Member and admin log in and log out; access differs by role | FR-2, NFR-2 | Secure login; each role sees only its own pages | Pass |
| UAT-3 | Create a membership plan, renew it and check expiry status | FR-3 | Plan, renewal and expiry status are correct | Pass |
| UAT-4 | Record daily attendance and view attendance history | FR-4 | Attendance is saved and visible | Pass |
| UAT-5 | Add a trainer, schedule a class; member views and books it | FR-5 | Trainer and class details shown; booking works | Pass |
| UAT-6 | Record a payment and view payment history | FR-6 | Payment saved; full history displayed | Pass |
| UAT-7 | Generate attendance and payment reports | FR-7 | Reports show correct data for admins | Pass |
| UAT-8 | Check membership status and expiry date on member pages | FR-8 | Status and expiry date are displayed | Pass |
| UAT-9 | Generate the Membership Transfer Report (PDF) | FR-9 | PDF includes personal information, membership details, attendance, payments, classes, duration and export date | Pass |
| UAT-10 | Use the system on desktop and mobile; check page speed | NFR-1, NFR-3 | Responsive layout; pages respond in under 3 seconds | Pass |

| Total test cases | Passed |
| --- | --- |
| 10 | 10 |

6. Client Feedback

- The client was satisfied with the overall project and how closely it follows the agreed requirements.

- The member dashboard, membership status and expiry display were easy to understand.

- The Membership Transfer Report was seen as a useful and practical feature.

- The system works well on both desktop and mobile devices.

- The interface is clear and simple to use for both members and administrators.

7. Issues and Change Requests

| # | Description | Priority | Status | Linked requirement |
| --- | --- | --- | --- | --- |
| 1 | No major issues raised. Minor suggestions, if any, will be handled before final submission. | Low | Noted | - |

8. Final Decision

| Decision | ☑ Accepted ☐ Accepted with changes ☐ Not accepted |
| --- | --- |
| Comments | The delivered system meets the requirements in the SRS and is accepted by the client. |

9. Sign-off

By signing below, the client confirms that the system has been reviewed and the decision above is recorded.

| Role | Name | Signature and date |
| --- | --- | --- |
| Client representative (Team 02) | Lakindu Abeyrathne |  |
| Product Owner | N.A.S. Prasadika (D/BSE/24/0016) |  |